# EbXML Technical Coordination Group

## Minutes of Conference Call July 25, 2000

Written by:  Tim McGrath, July 25, 2000

### Present:

Dick Raman,  Tim McGrath, Joseph Baran, Nagwa Abdelghfour, David Connelly

### Apologies: Bob Glushko, Clive Darling, David Webber

### Agenda:

- Welcome (please be on time...)

- Meeting Logistics

- Report from Steering Committee.

- Consistency of Project Team technical output

- Release plan

- ebXML glossary

- Research XML initiatives/technologies

- Program Coordination

- -Scenario plan

- -Demo plan

- Quarterly Technical Orientation

- Get the web page updated

- Any Other Business

### Discussion:

- Toufiq has nominated Maryann Hondo as his replacement.

Tim apologised for the delay in posting the call details.

- Nagwa still has problems posting to the new listserver because of addressing incompatabilities.

Action:

Tim: Forward any undelivered listserver postings.

- Dick reported the concerns and debate held regarding the QTO session.  The Steering Committee agreed that our group should co-ordinate the content (see point 9.)

- The  one-pagers describe the top level architectural design for the “technical specification” projects teams have been recevied for RegRep, Core Comp and TRP.  Tim and David Connelly to prepare the Business Process summary.  David Webber is the remaining Technical Architecture liaison and so should prepare a one-page summary for that team.

Dick discussed with the Steering Committee about having a face to face meeting in San Jose with nominated representatives of all project teams to work out the conflicts and the over laps.

Action:

Dick: clarify the situation re: TCS and project teams meeting (see 9. below).

Tim and David Connelly: to develop Business  Processes one-pager

David Webber.: develop Technical Architecture one-pager

- Bob (via email) suggested this is something we need to do at the next meeting when we see what deliverables each team actually delivers.

- The ebXML Glossary (v.1.0) will be posted to our web page in the next 24 hours.  All list servers will be advised of its availability.

Action:

Tim: to post advisory notice to the listserver.

Nagwa: to post Glossary onto TCS web page

- Ongoing

- Not directly discussed but it was noted that some teams have been active building more scenarios (e.g. Business Processes and Core Components)

- The group discussed the need for a preview of presentation prior to the plenary.  Presenters will be asked for a short summary as soon as possible before the next meeting (1st August).  The group noted Bob’s acceptence as the chair of this session.

This led into a discussion about the structure of the first day of the plenary and the confusion about the various sessions to be held:

- The Quarterly Technical Orientation – mainly for newcomers but also to allow any attendees to get an overview of the ebXML framework.

- A session where Team Leaders and the Steering Committee plan and socialise together.

- A session where the Techncial Co-ordination team meet with nominated representatives of all project teams to work out the conflicts and the over laps.

- The ‘normal’ plenary opening session where each Team presents its status.

Action:

Dick: advise Steering Committee of the approach on the QTO

Dick: clarify with the Steering Committee what the format of the timetable is to be.

- The Tech Co-Ord web page has been updated with the group’s membership and terms of reference.  The Glossary will be added within 24 hours.  Also to be added are the minutes of previous meetings, the one-page summaries and some descriptive text.  It was agreed the page should be completed prior to the plenary.

Action:

All: send one-page summaries to Nagwa a.s.a.p.

Tim: send minutes to Nagwa a.s.a.p.

Tim: send descriptive text to Nagwa a.s.a.p.

Nagwa: arrange page update with webmaster by August 1st.

- Next conference call scheduled for Tuesday August 1st at 14:00:00 UTC time.

Call-In Number    1-888-622-5357

Intern'l Call-In  505-242-2204

Total Lines       10 Ports (Auto Port Expansion Option not included)

Participant Code  600764

End of document