SUMMARY OF TEAM MEETINGS AT EBXML SAN JOSE MEETING

The TP team held two meetings during the ebXML San Jose meeting.  Following

is a summary of the meetings.

I was elected team lead;  Mike Rawlins was elected vice-lead.

Regular conference calls will be scheduled and a face-to-face team meeting

is planned for mid October at IBM Research, Hawthorne, NY.

Our specification will define both the messaging portion of a trading

partner profile and a 2-partner  TPA based on the definition of the

profile.

Our main tasks (more or less in this order) will be:

Define objectives and scope

Define requirements

Evaluate available technologies on which a TPA can be based (including

but not limited to the IBM tpaML proposal).

Define the information that must be shared between the parties to a TPA.

Define the structure of the agreement

Define the relations with the other ebXML technical specifications.

Define how the trading partner information is shared

in advance (TPA)

Dynamically (for spontaneous e-commerce)

We created a statement of objectives (see the attachment).

We discussed how intermediaries fit into the model.  The specification will

include this type of interaction.

We discussed how the line is drawn  between what is in the TPA and the

higher  level business process information.  For its tpaML proposal, IBM

Resarch drew the line such that the run-time middleware does not look into

the message payloads.

There was some discussion of whether the discovery process itself is within

the scope of this team's work.  The extent to which other ebXML teams are

considering the discovery process was unclear to us.  We put discovery on

the futures part of the objectives with a note that it may be out of our

scope.

Karsten Reimer (BP team) described how the business protocol section of the

TPA (message names and schemas, sequencing rules) could be derived from the

ebXML metamodel.

It was pointed out that some US Government and UN recommendations regarding

trading partner agreements may be relevant to us in determining

requirements.  These are identified in the objectives document.  Copies of

some will be made available on the team web site.

Another source of requirements is the other technical teams.  All members

of this team should discuss TP requirements with the teams they represent.

Scott Hinkelman has created a UML model of the IBM tpaML TPA and will make

it available on the team web site.  All team members should become familiar

with it since we may use a UML model as our first deliverable.  See the

work plan below.

Because of the need for a deliverable specification for the Vancouver

meeting (May, 2001), we do not have the luxury of developing the

specification from the beginning.  It was suggested that we might want to

derive the detailed requirements from the IBM tpaML proposal and then

evaluate other sources of TPA requirements, such as the UN recommendations

mentioned above, against tpaML.

Deliverables:

ebXML management has requested a list of the elements in the profile

and TPA for the Tokyo meeting.   This could be either a textual

document or a UML model.

Management has requested a draft specification for the Vancouver

meeting, close enough to final so that the approval process could

begin shortly after Vancouver.

Scott Hinkelman proposed that the final product could be a UML model and

the resulting XMI document.  He pointed out that ebXML in general has to

come to terms with how XMI fits in and this will require some coordination

with OMG.  Mike Rawlins suggested that if we adopt this form of

deliverable, we should also include an XML instantiation of the model.

We discussed the contents of the profile/TPA.  The TPA is a system

configuration file.  It does not deal with business information (the

contents of the message payload).  It does define the names of request and

response messages (e.g. make hotel reservation, process purchase order),

identifies the message schemas and defines message sequencing rules.  In

other words, the TPA concerns itself only with those things that the TRP

messaging service can manage and enforce.  The ebXML metamodel can be used

as the source to derive the message definitions and sequencing rules.

However the TPA specification should not preclude other means of creating

this information (e.g. manually writing a TPA with an authoring tool).

We agreed on the following mission statement: Define a specification for

creating the IT part of a partner profile and a TPA, which is a combination

of two partner profiles.  The specification should facilitate automatic

configuration of a run-time system based on the contents of the TPA.

We  agreed on the following work plan:

Requirements review (3 weeks)

Revise TPA UML model by mid-October

Deliverable for Tokyo

Draft spec (work mostly in Tokyo)

complete around Dec. 1

Approval at Vancouver

Regards,

Marty

(